Project Title:       		LAP Agreement Amount ($):

Financial Management Number:       		LAP Project Classification:  A    B    C    D

Federal-Aid Project Number:       		Specifications Used:  FDOT  LAP Big Three  Local Agency

Local Agency Name:      		Materials Testing Requirements: FDOT-MAC  Local Agency

Scheduled Advertisement Date:

| Requirement |  | Reference |  | Local Agency Responsibilities |  | District Monitoring Responsibilities |  | Requirement Location |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Plan, Specification & Estimates (PS&E) Submittal |  | 23 CFR 635.309 National Environmental Policy Act (NEPA) Contract Administration Core Curriculum Manual, FHWA HIPA-30, October 2014 LAP Agreement – Section 16 LP Manual Ch. 17 & 20 |  | Submit PS&E package to FDOT for approval. Provide assurance that all: Right-of-way (ROW) clearances, NEPA compliance have been completed, and appropriate permits have been obtained. Utility and railroad work arrangements and coordination must be made and properly noticed in the bid proposal. LAP Classification A, B & the structural components of C projects: Local Agency will use FDOT’s Design Manual, FDOT’s LAP Division 1 Specifications and FDOT’s Division II and III Standard Specifications LAP Classification C non-structural components and Classification D construction projects will be designed in accordance with the Florida Greenbook and will use FDOT’s LAP Division 1 Specifications. For general construction operations use either FDOT Division II specifications or the pre-approved LAP Big 3 specifications for earthwork, concrete, and asphalt items, or will seek FDOT approval for use of Local Agency’s own specifications. Local Agency uses its own Division 1 Specifications for all project types, but includes FDOT’s Division 1 Specifications for Local Agencies in the bid document located on the Department’s Specs on the Web page. |  | Review/Approve signed and sealed PS&E package ROW Form# 575-095-05 date: ____________________ Executed Status of Environmental Certification and Determination received from DEMO. date: ____________________ Project Commitments Record FDOT Form# 650-000-01 required: Yes No Clear Letters received dates: Utilities ____________________ Railroad ____________________ No Permits ____________________ Permits Req. ____________________ |  | Signed and sealed PS&E Package and all Certifications must be uploaded to GAP prior to executing this Checklist. Copies of permits and the Project Commitments Record Form must be incorporated into the PS&E Package. |
| - Advertisement |  | 23 USC 112 23 CFR 635.112 23 CFR 635.605 255.20 F.S. 255.0525 F.S. |  | Local Agency may not advertise until Authorization has been received from FDOT. Advertisement must be a minimum of 21 days, or a minimum of 30 days for construction projects estimated to cost more than $500,000. The project must be advertised in a manner that reaches all interested bidders and must reach a regional audience at a minimum. Addenda must receive FDOT concurrence prior to publication. |  | Review bid documents and verify minimum advertisement period and minimum regional publication. |  |  |
| - Bonding |  | 23 CFR 635.110(b)(f) 2 CFR 200.326 255.05 F.S. |  | Florida Statute requires all contractors performing a public work for a Local Agency execute a payment and performance bond with a surety insurer prior to commencing work. Bid bonds are allowed. Bonding requirements may not be used to limit competition per federal and state laws. |  | Review bid document for bonding requirement(s). Local Agency uploads executed bond with final contract package to GAP after contract award. |  |  |
| - Buy America |  | Infrastructure Investment and Jobs Act (IIJA) Public Law No. 117-58 23 CFR 635.410 LAP Division 1 Specifications 6-5.2 LAP Div 1 Spec 6-1.3.1.1 |  | Comply with Section 70914 of Public Law No. 117-58, §§ 70901-52, also known as the Infrastructure Investment and Jobs Act (IIJA), Public Law 117-58, which includes the Build America, Buy America Act (BABA). Domestic compliance for all affected products is listed on the APL located here: https://path.fdot.gov/Specifications Include FDOT’s LAP Division 1 specification package (LADIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. If a Buy America waiver was approved, provide the Federal Register publication date. |  | Review bid document for inclusion of the specification and certification requirement. |  |  |
| - Certification of Current Capacity |  | 14-22.006, F.A.C. 337.14(1) F.S. |  | Contractor must certify they have the financial capacity to complete the project. Include FDOT Form # 525-010-46 in the bid documents per F.A.C. This form is CONFIDENTIAL. Retain in the project file. Do NOT upload to GAP. Information provided is related to the bidder’s capacity assigned because of their FDOT Prequalification application, its confidentiality is governed by s. 337.14(1) F.S. |  | Review bid documents for inclusion of provision and certification. |  |  |
| - Change Orders |  | 23 CFR 635.120 FDOT CPAM 7.3.11 LAP Div 1 Spec 4-3 |  | Develop procedures outlining the conditions under which a change order or contract change is allowed and include in bid document. May use FDOT’s LAP Division 1 specification package (LADIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page or Section 7.3.11 of FDOT CPAM as part of procedure. |  | Review bid document for inclusion of the provision. |  |  |
| - Claims |  | 23 CFR 635.124 FDOT CPAM 7.5 LAP Div 1 Spec 5-12 |  | Include procedures outlining the conditions under which a claim is allowed. Include FDOT’s LAP Division 1 specification package (LADIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page or include Local Agency’s own procedure in bid document. |  | Review bid document for inclusion of the provision. |  |  |
| - Conflict of Interest |  | 23 CFR 1.33 LAP Agreement- Section 14.f. |  | Include provision as required by Section 14.f. of the LAP Agreement (FDOT Form # 525-010-40). Provide notice of compliance in the bid documents and include in the final contract. |  | Review bid document and contract for inclusion of the provision. |  |  |
| - Contractor Purchased Equipment for State or Local Ownership |  | 2 CFR 200.313 23 U.S.C. 302 23 CFR 140 |  | Do not allow. Exceptional cases may be considered for FDOT approval and require a public interest finding. |  | Review bid document to ensure exclusion of provision. |  |  |
| - Disadvantaged Business Enterprise (DBE) Bid Opportunity |  | 23 CFR 635.107 23 CFR 635.604 49 CFR 26 49 CFR 26.45 LP Manual Ch. 11 FDOT Contract Compliance Manual LAP Div 1 Spec 7-24 |  | The Local Agency shall comply with FDOT’s DBE Program Plan unless the Local Agency has a DBE Program Plan approved by the USDOT. FDOT’s program is race neutral with a 10.54% statewide goal. Include FDOT’s LAP Division 1 specification package (LADIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. Verify contractors enter their bid opportunity information in the Equal Opportunity Compliance (EOC) System within 3 business days of submission of the bid for all subcontractors who quoted bids for FHWA-assisted projects. Use FDOT contract number for reporting. Bid opportunity instructions to contractors are included in FDOT Form # 275-030-11. Use DBEs certified under the Florida Unified Certification Program DBE Directory. |  | Review bid document for inclusion of DBE provision and bid opportunity instructions. Verify bidder opportunity data collection in EOC or via paper forms prior to award concurrence per LP Manual Chapter 11.4.2. |  |  |
| - E-Verify |  | 448.095 F.S. Florida Governor’s Executive Order 11-116 LAP Div 1 Spec 7-29 |  | Must include E-verify language. “E-Verify system” means an Internet-based system operated by the United States Department of Homeland Security which allows participating employers to electronically verify the employment eligibility of new employees. Include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. |  | Review bid document for inclusion of the provision. |  |  |
| - Equipment Rental Rates |  | 2 CFR 200 Subpart E 23 CFR 635.106 23 CFR 635.120 48 CFR 31 |  | Develop procedure based on 48 CFR 31 and include in bid document. |  | Review bid document for inclusion of the proper payment provision for rental equipment. |  |  |
| - FHWA Form 1273 |  | 23 CFR 230 23 CFR 633 LAP Div 1 Spec 7-1.1 LAP Agreement Section 10.c.. |  | Must physically incorporate in all contracts and subcontracts. The form includes multiple required Federal provisions and may not be altered from the published version that can be obtained at: http://www.fhwa.dot.gov/programadmin/contracts/1273/1273.pdf. Include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. |  | Review final contracts for inclusion of FHWA Form 1273. (The LA’s Resident Compliance Specialist monitors subcontracts for inclusion of FHWA 1273.) |  |  |
| - Foreign Contractor and Supplier Restriction |  | 49 CFR 30 |  | Proposal may not limit project to domestic-owned contractors only. |  | Review bid document to ensure compliance. |  |  |
| - Incentive/ Disincentive Clauses |  | 23 CFR 635.127(d)(f) FDOT CPAM 1.2.7 |  | Develop procedure based on 23 CFR 635.127 and include in bid document (if Local Agency elects to use Incentive/ Disincentive). May use Section 1.2.7 of FDOT CPAM as a guide in this development. |  | Review bid document to ensure procedure was followed, if Local Agency elects to use Incentive/ Disincentive. |  |  |
| - Indemnification and Insurance |  | LAP Agreement, Section 15 |  | Include indemnification provision as required by Section 15.c. of the LAP Agreement (FDOT Form # 525-010-40). Include provisions for insurance requirements as stated in the LAP Agreement Section 15. Provide notice of compliance in the bid documents and include in the final contract. |  | Review bid document and contract to ensure inclusion of the provisions. |  |  |
| - Indian Preference on Federal-Aid Projects (Labor & Employment) |  | 23 CFR 635.117(e) |  | If utilized, FDOT approval of provision complying with 23 CFR 635.117 is required. |  | Verify provisions meet federal requirements. |  |  |
| - Inspector General |  | 20.055(5) F.S. LAP Agreement Section 17.o. |  | The Parties agree to comply with s. 20.055(5). F.S., and to incorporate in all subcontracts the obligation to comply with s. 20.055(5), F.S. “It is the duty of every state officer, employee, agency, special district, board, commission, contractor, and subcontractor to cooperate with the inspector general in any investigation, audit, inspection, review, or hearing pursuant to this section.” |  | Review bid document and contract for inclusion of provision. |  |  |
| - Liquidated Damages |  | 23 CFR 635.127 23 CFR 635.604 FDOT CPAM 5.11.5(E) & 8.6.9 LAP Div 1 Spec 8-10.2 |  | Use FDOT approved rates and include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. Or the agency may develop rates based on 23 CFR 635.127 and include with FDOT approval. Include contract language informing the contractor when and how LDs are assessed. |  | Review bid document and contract for inclusion of provision. |  |  |
| - Lobbying Certification |  | 23 CFR 635.112(g) 49 CFR 20 |  | The Local Agency shall include certification in bid documents. Local Agency may use FDOT Form #375-030-33 and FDOT Form #375-030-34. Executed certification must also be uploaded to GAP with final contract package. |  | Review bid document for inclusion of the provision and certifications. |  |  |
| - Local/State Hiring Preference |  | 23 CFR 635.112(d) 23 CFR 635.117 255.0991 F.S. LAP Agreement, Section 17.p. |  | Do not allow. Examples of preference programs include: in-state or local business; location of contractor; limitations in purchasing of materials; use of disadvantaged, minority or small business enterprises; local economic development hiring practices or programs; targeted hiring practices or programs (e.g. homeless, welfare-to-work, veterans); or exclusionary business preferences not based on federal sanctions. Local preference must not be applied in a tie-breaking scenario in the event of identical bids. |  | Review bid document to ensure exclusion of any local hiring preference. |  |  |
| - Method of Construction (or Method of Bidding) |  | 23 CFR 635.104 23 CFR 635.114(a) 23 CFR Subpart F |  | The method of bidding shall be included in the project specifications. Local Agency shall certify that projects will be awarded to the lowest responsive responsible bidder or per the FDOT approved alternative contracting method identified. |  | Review bid document to verify compliant bidding process. |  |  |
| - Non-Collusion Provision |  | 23 CFR 635.112(f) |  | The Local Agency shall include certification in bid documents. Local Agency may use FDOT Form #575-060-13. Executed certification must also be uploaded to GAP with final contract package. |  | Review bid document for inclusion of the provision and certification. |  |  |
| - Off-site Storage and Staging Areas |  | 23 CFR 774 36 CFR 800 50 CFR 402 FDOT LAP Div 1 Spec 7-1.4 & 7-1.8 |  | Include the required Sections 7-1.4 and 7-1.8 of FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies on the FDOT Specs on the Web page. Local Agency must ensure compliance of the Contractor's proposed staging/storage area with the Endangered Species Act, Section 4F and Section 106 of the Code of Federal Regulations. |  | Review the bid documents for inclusion of the applicable Sections of the Standard Specifications. |  |  |
| - On the Job Training |  | 23 CFR 230 FDOT LAP Div 1 Spec 7-25 |  | Include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. OJT is required on Federal-Aid Highway Program projects 275 days or more and more than $3.5 million. |  | Review bid document for inclusion of the provision as applicable. |  |  |
| - Owner Force Account/ Cost-Effective Justification |  | 23 CFR 635 Subpart B 255.20 F.S. |  | Owner Force Account contracting is not allowed without first submitting a finding of cost-effectiveness. This must be approved by the District LP Administrator. |  | Bid package must not include language designating any portion of the work as owner force account. |  |  |
| - Patented/ Proprietary/Sole Sourced Materials |  | 337.02 F.S. FDOT Design Manual 110.4.1 FDOT LAP Div 1 Spec 6-1 |  | Patented, proprietary or sole sourced products or processes may be used when approved in accordance with the FDOT Design Manual (FDM) 110.4.1. |  | Review bid document for inclusion or exclusion of proprietary products as applicable. |  |  |
| - Prequalification Programs for Contractors |  | 23 CFR 635.110 337.14 F.S. 255.20 F.S. Ch. 14-22, F.A.C. FDOT LAP Div 1 Spec 2-1 |  | LAP Class A, B, & C projects: Include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page, requiring use of FDOT prequalified contractors. Prequalification and work class information is found here: https://www.fdot.gov/contracts/prequal-info/prequalified.shtm LAP Class D projects may use FDOT prequalified contractors or Local Agency’s own contractors. Local Agency must use consistent qualifications and application of standards. FDOT prequalified contractors are not required on LAP projects when the contract value is under $250,000. |  | Review bid document for inclusion of major and/or minor work classes and language identifying use of FDOT pre-approved contractor or Local Agency contractor. |  |  |
| - Prevailing Minimum Wage |  | 23 USC 113 23 CFR 633A FHWA 1273 FDOT SP0071600 |  | Include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. Include latest Davis-Bacon wage table(s) in the contracts and subcontracts. Current wage tables may be obtained at: http://www.fdot.gov/construction/wage.shtm or https://www.dol.gov/. Ensure compliance with FHWA 1273. |  | Review bid document for reference to wage rates and final contracts for the applicable wage rate table(s). (LA’s Resident Compliance Specialist will review subcontracts for inclusion of the wage rate table(s). |  |  |
| - Progress Payments/Estimates |  | 23 CFR 635.122 FDOT LAP Div 1 Spec 9-5 |  | Include contract language to ensure that payments are based on work completed. This may include stockpiled materials or include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. Language must include prompt payment provision to subcontractors (all tiers). |  | Review bid document for inclusion of the provision. |  |  |
| - Prohibition Against Convict Produced Materials |  | 23 CFR 635.417 FDOT LAP Div 1 Spec 6-5.1 |  | Include contract language to prohibit the use of convict-produced materials or include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. |  | Review bid document for inclusion of the provision. |  |  |
| - Public Agencies in Competition with the Private Sector |  | 23 CFR 635.112(e) |  | Do not allow |  | Review bid document to ensure exclusion of the provision. |  |  |
| - Publicly-Owned Equipment |  | 23 CFR 635.106 |  | Do not allow. Exceptional cases may be considered for FDOT approval and require a public interest finding. |  | Review bid document for exclusion of the provision |  |  |
| - Standardized Changed Conditions Contract Clauses |  | 23 CFR 635.109 FDOT LAP Div 1 Spec 4-3 & 5-12 |  | Include contract language to ensure that the requirements of 23 CFR 635.109 are met or include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. |  | Review bid document for inclusion of the provision. |  |  |
| - State (Florida or other) produced materials |  | 23 CFR 635.409 |  | Do not allow. Preference programs mandating materials purchasing requirements or restrictions are not allowed. |  | Review bid document for exclusion of state or locally produced materials preferences. |  |  |
| - State/ Local Owned/ Furnished/ Designated Materials |  | 23 CFR 635.407 |  | Do not allow. Exceptional cases may be considered by FDOT and FHWA for approval and require a public interest finding. Local Agency tax savings programs are generally not allowed for federal projects. |  | Review bid document for exclusion of materials furnished by Local Agency |  |  |
| - Subcontracting |  | 23 CFR 635.116 23 CFR 635.604(c) 23 CFR 635.112(g) FDOT LAP Div Spec 8-1 |  | FHWA 1273 requires the prime contractor to perform 30% of work on NHS projects, with the exception of design build and IDIQ contracts. FDOT requires the prime to perform 40% of work on the SHS per FDOT’s LAP Div 1 Spec 8-1. Develop contract language to meet the requirements for NHS and SHS projects or include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. Local Agencies may establish self-performance requirements on Class D projects. |  | Review bid document for inclusion of the provision that does not conflict with FHWA 1273 or FDOT LAP Division 1 Specification 8-1 |  |  |
| - Suspension and Debarment |  | 23 CFR 630.112(4) 23 CFR 635.112(g) 23 CFR part 1200 |  | The Local Agency shall include certification in bid documents. Local Agency may use FDOT Form # 375-030-32. Local Agency will need to verify status for all contractors and subcontractors utilizing the federal and state web applications: https://beta.sam.gov/ http://www.fdot.gov/construction/legal/NewSuspension.shtm The LA may use FDOT Form # 375-030-91 or use their own method (screenshots, etc.) for verifying that contractors and subcontractors are eligible for contract award. |  | Review bid document for inclusion of provision and form. Verify low bid contractor and subcontractor are not excluded from state or federal contract awards. |  |  |
| - Termination of Contract |  | 23 CFR 635.125 |  | Include contract language for termination for cause, convenience, and legal remedies for default or breach and include in the bid document. |  | Review bid document for inclusion of the provision. |  |  |
| - Time Extensions |  | 23 CFR 635.121 23 CFR 635.604 FDOT LAP Div 1 Spec 8-7.3.2 |  | Include contract language for how time extensions will be allowed or include FDOT’s LAP Division 1 specification package (LAPDIV1-724) for Local Agencies in the bid document located on the FDOT Specs on the Web page. The sum of the duration of the initial Indefinite Delivery/Indefinite Quantity (ID/IQ) contract and any optional contract extensions shall not exceed five years. |  | Review bid document for inclusion of the provision. |  |  |
| - Warranty Clauses |  | 23 CFR 635.413 |  | Warranty provisions on the SHS must not conflict with FDOT Standard Specifications. General condition warranties for an entire project are not allowed on the NHS or SHS. Items of maintenance, warranty bonds, or maintenance bonds are not eligible for federal projects and shall not be participating costs. Transfer of product warranties is allowed. LAP Class D projects may use the local agency warranty provisions. Warranties should be for a reasonable period and not require routine maintenance by the contractor. It is recommended that warranties be specific to the quality of workmanship, materials, or other tasks or features of the project under the contractor’s control. |  | Review bid document for warranty clauses. Remove all general condition warranty clauses from PS&E Package on NHS. |  |  |
| - Human Trafficking Affidavit | 787.06(13) F.S. |  | The LA certifies they are aware of the requirement to verify contractors and subcontractors are not engaged in coercion for labor or services and will implement in their contracts. The LA may use FDOT Form # 375-030-31 or use their own method (screenshots, etc.) for verifying that contractors and subcontractors meet this requirement. |  | The LA is aware of this requirement and has verified their intent to comply as evidenced by their signature below. |  |  |  |

Local Agency:  I hereby certify that the above mentioned LAP project construction contract documents contain the provisions set forth in this checklist.

| Signature |  | Position Title |
| --- | --- | --- |
| Name (Printed) |  | Date |

District LP Administrator/Designee:  I hereby certify that the above mentioned LAP project construction contract documents contain the provisions set forth in this checklist.

| Signature |  | Position Title |
| --- | --- | --- |
| Name (Printed) |  | Date |